Architecture &

Implementation Plan

Modern Local Marketplace

Product:  Modern local marketplace (Craigslist-style redesign)

Frontend:  Netlify   •   Backend: Open-source BaaS   •   DB: Managed Postgres

Status:  For review before implementation

Sources reviewed: business plan, feature comparison, Figma export, user stories spreadsheet

# Table of Contents

# 1.  Goals Aligned to Source Documents

The following table maps each reviewed source document to its key architectural implications for the MVP and future phases.

| Source | Architectural Implication |
| --- | --- |
| Business Plan — MVP | Mobile-first UI, search / filter / categories, posting + listing management, verification + reputation |
| Business Plan — Later Phases | Messaging & notifications (Phase 2), AI moderation (Phase 3), premium placement (Phase 4) |
| Feature Comparison | Keep flows simple and local; add smart category suggestions and reputation in MVP where feasible |
| Figma — Main Screen | Regions, category cards with counts, global search, favorites, profile; listing cards showing photo, category, price/range, location, relative time |
| User Stories (US-01–14) | Locations, accounts, category drill-down, advanced search (OR with ¦ and exclude with -), contact seller, rich listings (photos, price, renew/edit), trust/safety content |

# 2.  High-Level System Context

No dedicated VPS required for MVP.  Clients interact with a Netlify-hosted UI and BaaS APIs only.  The swim-lane table below maps each tier to its components and role.

| Tier / Actor | Components | Role in MVP |
| --- | --- | --- |
| Users | Visitors & Buyers Sellers Admins (optional) | All users access the system through the Netlify web app only — no direct API access. |
| Netlify | Static / SSR Web App Netlify Functions (optional) | Hosts and serves the frontend. Functions fill small gaps (webhooks, email proxy). |
| Managed BaaS | REST & Realtime API PostgreSQL Object Storage (images) Auth Service | Provides all backend services. No dedicated VPS needed for MVP. |
| External Svcs | Transactional Email (optional) | Called only by Netlify Functions. Avoids exposing API keys to the browser. |

## Connection Flows

The table below lists all logical connections between tiers:

| From | To | Protocol / Notes |
| --- | --- | --- |
| Visitors, Sellers, Admins | Web App (Netlify) | HTTPS browser request |
| Web App | BaaS REST & Realtime API | HTTPS + JWT |
| Web App | Auth Service | HTTPS + JWT (login/signup) |
| Netlify Functions | Transactional Email | SMTP / API (email relay) |
| BaaS API | PostgreSQL | Internal (managed) |
| BaaS API | Object Storage | Internal (managed) |

Key recommendation: Route all data and auth through one BaaS to eliminate an independent API server during MVP. Use Netlify Functions only for gaps the BaaS cannot cleanly fill (webhooks, email relay).

# 3.  Deployment View (Netlify + BaaS)

The pipeline below shows the full path from commit to production, reading left to right.

| GitHub Repo Source of truth | ▶ | Netlify Build push / PR trigger | ▶ | Web App Assets CDN-served | ▶ | BaaS Project HTTPS + JWT | ▶ | Postgres + Storage Managed internally |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Operational Notes

- CI/CD: Connect the GitHub repository to Netlify. Production deploys automatically from the main branch on every push.

- Secrets: Store BaaS URL and anon keys as Netlify environment variables. Never commit secrets to source control.

- Preview deploys: Enable Netlify branch previews so every pull request gets a staging URL for safe testing before merge.

# 4.  Recommended Open-Source Stack (MVP)

The stack below prioritises beginner velocity, Netlify-first hosting, and open-source licensing throughout.

| Layer | Choice | Rationale |
| --- | --- | --- |
| UI Framework | React + Vite | Large tutorial ecosystem; Vite builds static files that Netlify serves directly with no server required |
| Language | TypeScript (recommended) | Safer refactors as the codebase grows; optional — plain JS also works with the same tooling |
| Styling | CSS Modules or Tailwind | Matches the card-based Figma layout; Tailwind has an extensive library of copy-paste component examples |
| Routing | React Router | Standard SPA router for multi-page flows: home, category, listing detail, post, and account pages |
| BaaS | Supabase | Open-source Postgres, built-in auth with row-level security, Storage for listing photos, Realtime ready for Phase 2 messaging |
| Search (MVP) | Postgres full-text + indexes | Supports pipe/OR and minus/NOT logic via query building; avoids additional search infrastructure in early stages |
| i18n / Content | Optional — later phase | MVP ships English-only; i18n framework can be added in Phase B without major rework |

## Viable Alternatives

- Next.js on Netlify — if file-based routing or server-side rendering is needed in a later phase

- Appwrite / self-hosted Parse — if vendor lock-in is a concern; carries more operational overhead

For a small team with a Netlify-first deployment target, Supabase + SPA is the recommended starting path.

# 5.  Logical Components (MVP)

The application is split into two tiers — browser-rendered React components and BaaS-hosted services — shown in the table below with their call relationships.

| Tier | Component | Calls / Serves |
| --- | --- | --- |
| Browser App | Location Context | Listings API |
| Browser App | Category Browser | Listings API |
| Browser App | Search & Filters | Listings API |
| Browser App | Listing Grid & Detail | Listings API |
| Browser App | Create / Edit Listing | Listings API + Image Upload |
| Browser App | Account / Profile / Posts | Users & Profiles API |
| Browser App | Favorites | Users & Profiles API |
| Browser App | Trust Tips & Reporting | Reports / Moderation Queue |
| BaaS | Listings API | Queried by 5 browser components |
| BaaS | Users & Profiles | Queried by Account + Favorites |
| BaaS | Image Upload (Storage) | Queried by Create Listing |
| BaaS | Reports / Moderation Queue | Receives flags (later phase) |

## Figma Mapping

- Header bar: location picker, search input, favorites icon, profile link

- Category row: query listings aggregated by category to display live counts on each card

- Recent grid: listings ordered by created_at DESC, filtered to the active region

# 6.  Conceptual Data Model (MVP+)

Seven core entities cover the full MVP+ scope. The table below describes each entity, its key fields, and its role in the system. Exact column names and constraints are finalised during schema design.

| Entity | Key Fields | Purpose |
| --- | --- | --- |
| REGION | id (PK), slug, display_name | Defines geographic search scope. Each listing belongs to exactly one region. |
| CATEGORY | id (PK), parent_id (FK → self), slug, name | Hierarchical taxonomy. Self-referencing FK enables nested categories (e.g. For Sale > Electronics). |
| USER | id (PK), email, verified_flag, display_name | Authenticated accounts. verified_flag tracks email / phone confirmation status. |
| LISTING | id (PK), seller_id (FK), region_id (FK), category_id (FK), title, body, price_min, price_max, price_label, obo_flag, search_document (tsvector), created_at, expires_at, status | Core entity. search_document enables full-text search. Supports price ranges and "or best offer" flag. |
| LISTING_IMAGE | id (PK), listing_id (FK), storage_path, sort_order | One-to-many photos per listing stored in BaaS object storage bucket. |
| FAVORITE | user_id (FK), listing_id (FK) | Junction table — many-to-many between USER and LISTING. Persists bookmarked listings. |
| USER_REPUTATION | user_id (PK/FK), score, completed_transactions_reported | Lightweight reputation record per user. Populated by manual rules in MVP; may become automated later. |

## Full-Text Search

Maintain a search_document column (or generated column) built from title + body. Interpret the user's query in application code — translating | to OR and -word to NOT — then pass the result as a SQL tsquery expression. Add the pg_trgm extension for fuzzy / partial-word matching if needed in a later iteration.

## Verification & Reputation (MVP)

- Start with email verification; add optional phone OTP in Phase B

- Simple numeric reputation score updated by lightweight server-side rules

- Avoid over-engineering reputation logic before real traffic data is available

# 7.  Phased Delivery Plan

## Phase A — MVP (Ship a Credible Marketplace)

Goal: match the Figma home-screen experience and core marketplace loops for one or two pilot regions.

| Theme | Scope |
| --- | --- |
| Regions | US-01: region selection; persist choice in local storage and in user profile when signed in |
| Auth & Accounts | US-02: sign up / sign in; "my listings" dashboard |
| Categories | US-03: hierarchical category browsing; unique URL per category for deep-linking and SEO |
| Listings | US-07–10, US-13: create, edit, renew, expire; price range and OBO flag; up to multiple photos (US-09) |
| Browse & Search | US-04: keyword search with OR ( ¦ ) and exclude ( - ) operators; filter by region + category; sort by newest first (relevance sort in a later iteration) |
| Discovery UI | Category cards with live listing counts; recent-listing grid matching the Figma mockup |
| Favorites | Persist bookmarks for logged-in users; optionally store anonymously in local storage for a faster first release |
| Trust | US-11–12: static safety / trust-tips content; report-a-listing flow that stores a flag for admin review |

## Deferred to Phase B

- US-05 Anonymised email relay is non-trivial (inbound mail, routing, deliverability).  MVP options: (a) contact form that sends a single email to the seller without exposing addresses, or (b) masked handoff link.

- AI moderation (Phase 3 per business plan) — out of scope for MVP; manual review + report queue suffices.

## Phase B — Engagement

- Enhanced in-app messaging and notifications powered by Supabase Realtime

- Richer email or web-push notification flows

- Deeper reputation scoring and verification (phone OTP, badge system)

## Phase C — Trust at Scale

- AI-assisted spam/scam scoring via async batch jobs (Netlify Functions + queue or BaaS Edge Functions)

- Admin moderation dashboard with bulk actions and appeal workflow

## Phase D — Monetisation

- Premium listing placement and promoted category slots (business plan Phase 4)

- Payment integration (Stripe or equivalent); all pricing logic kept server-side in Functions or BaaS policies

# 8.  Repository & Git Workflow

- main branch = production. All merges to main trigger a Netlify production deploy automatically.

- Feature branches. Use short-lived branches named feature/… for every change; open a pull request for review before merging.

- Keep docs current. Update docs/requirements and docs/architecture whenever scope or stack decisions change.

- Commit style. Write small, focused commits with plain-English messages, e.g. "Add category listing-count query".

# 9.  Testing Strategy

Full Gherkin test automation is not required on day one.  Select 5–10 user-story scenarios that define MVP acceptance and automate those first.

| Level | Tooling (open source) | Notes |
| --- | --- | --- |
| Unit | Vitest | Cover the search query parser, price-range helpers, and any pure utility functions |
| Contract / API | Supabase client + test project | Spin up a dedicated Supabase project for CI; run row-level-security policy tests against real Postgres |
| End-to-End | Playwright | Automate critical user journeys from the scenario spreadsheet: select region, post a listing, perform a keyword search |

# 10.  Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Scope creep — AI features, full email relay, payments | Lock the Phase A backlog firmly; document everything else as a named future phase so it is not forgotten but also not in scope |
| Search complexity exceeding Postgres capabilities | MVP uses Postgres full-text search with explicit ¦ / - rules; escalate to a dedicated search engine (e.g. Meilisearch) only when evidence warrants it |
| Image abuse and storage cost overrun | Enforce per-user storage quotas, server-side file-size limits, and a moderation queue for flagged media |
| Beginner velocity / complexity ceiling | Commit to one BaaS and one UI framework; resist adding microservices or extra infrastructure until the team is comfortable |

# 11.  Suggested Next Steps Before Coding

| 1 | Confirm MVP contact model — form email, masked link, or full relay (Phase B). |
| --- | --- |
| 2 | Freeze category tree for pilot regions (Housing, Jobs, For Sale, Services, Community, Gigs). |
| 3 | Create Supabase project and author SQL migrations for the entities in §6. |
| 4 | Scaffold Vite + React repository; connect Supabase client; deploy empty shell to Netlify. |
| 5 | Build in order: region + listing list → posting + image upload → search. |

# Appendix A — User Story Reference

All user-story IDs cited in this document are listed below with a brief description.

| Story ID | Description |
| --- | --- |
| US-01 | Region selection — persist choice in local storage + user profile |
| US-02 | Account: sign up / sign in; "my listings" dashboard |
| US-03 | Hierarchical categories with URL-per-category |
| US-04 | Keyword search — OR with ¦ and exclude with -; filter by region + category |
| US-05 | Contact seller — anonymized email relay (deferred; MVP uses contact form) |
| US-06 | Offline / in-person transaction guidance (product / editorial) |
| US-07–11 | Listing lifecycle: create, edit, renew, expire, price range, OBO, photos, safety |
| US-12 | Scam awareness and safety content |
| US-13 | Edit / renew existing listing |
| US-14 | Seasonal tips — editorial / UX nudge |

Generated for review. Finalise open decisions in §7 and treat this document as the baseline architecture charter before implementation begins.